**Unit 3 Status Report**

Date: April 28, 2017

To: Mr. Peck

From: Alanna, Anvitha, Jessica

Subject: Status Report, 4/24 Mon ­ 4/28 Fri

Accomplishments: {What progress have you made on your assigned tasks?}

* ●  Chose project subject
* ●  Read through the Boggle Overview from Duke
* ●  Snarfed the Duke project, created a Github repository, and set up APCS­Boggle
* ●  Wrote Boggle Project Plan
* ●  Distributed workflow
* ●  Added missing classes to be implemented in the project
* Problems/Risks: {What problems occurred or what risks exist that may affect the delivery schedule of the product?} A problem may be using git and github because most of the team is not familiar with this type of code sharing. Merge conflicts may be a roadblock if they are hard to resolve. Programming the word searches to be efficient and fast may be our biggest challenge.
* Next Steps: {What will you be doing during the next week?} During the next week, although some members will be missing due to AP tests, we are planning  to start coding our respective parts from the code distribution. By the end of next week, we plan to discuss our individual parts, problems that may have arisen, and how one group member’s code functionality may affect someone else’s so that the week after we can finish coding.