**Unit 3 Status Report**

Date: May 5, 2017 To: Mr. Peck From: Alanna, Anvitha, Jessica

Subject: Status Report, 5/01 Mon­ 5/05 Fri

Accomplishments: {What progress have you made on your assigned tasks?} Since the whole group had multiple AP tests this entire week, many of us missed Period 5 on

multiple days. As a result, we spent the time together writing our Preliminary Specification and discussing the code hierarchy more in depth to get everyone on the same page. We have ensured that we understand the code layout and plan so we can smoothly code next week.

Problems/Risks: {What problems occurred or what risks exist that may affect the delivery schedule of the product?} Not everyone is experienced with github or terminal, so there were some issues with that during the week. When we start writing more code, there may be more issues with merge conflicts and how to rebase properly. Because we’ve divided up the tasks in parts that are dependent of each other, ensuring that each of our parts work at different times (since not everyone finishes code at the same time) may be difficult.

Next Steps: {What will you be doing during the next week?} We plan to write a substantial amount of code next week, and follow up with each other on how

each of our tasks are intertwined so that we can effectively understand if our respective parts are working. Each person will hopefully finish their assigned task and after making sure all the parts correspond, we can spend the next week working on the JUnit tests, which may be the more difficult task.